Runbook: Deploy "Label Scanner" to an internal server

Owner: IT / internal web hosting  ·  Frequency: as needed (one-time setup, then whenever the app is updated)  ·  Status: test build — YouTrack connection not yet wired to a real project

# Purpose

Host the "Label Scanner" web app on a Novameta-controlled server so it has a permanent, private address that shop-floor phones can open, with valid HTTPS so the camera works. This replaces the temporary public GitHub Pages link used for early testing.

# What is being deployed

Nine static files — no database, no install, no server-side code required for this version:

- index.html, app.js, styles.css, jsQR.js, manifest.json, sw.js

- icons/icon-192.png, icons/icon-512.png

Total size is under 100 KB. Any web server capable of serving plain files can host this.

# Prerequisites

- Admin access to an internal web server (Windows Server + IIS, or Linux + Nginx/Apache)

- Ability to create an internal DNS record, e.g. scanner.novameta.lt

- Ability to obtain an HTTPS certificate for that hostname (internal CA, or a public certificate via a DNS challenge)

- The app files (provided as label-scanner-app.zip)

# Procedure

## Step 1 — Choose the hostname

Decide on an internal address, e.g. scanner.novameta.lt. This does not need to be reachable from outside the building.

Expected result: a hostname agreed on before continuing.

## Step 2 — Create the DNS record

Add an internal DNS A or CNAME record pointing that hostname at the server that will host the files.

Expected result: the hostname resolves to the server on the internal network.

If it fails: confirm with whoever manages internal DNS; some networks require a change request even for internal-only records.

## Step 3 — Obtain an HTTPS certificate

Camera access from the phone browser requires a valid certificate — this step cannot be skipped or deferred.

- Option A: issue one from Novameta’s internal certificate authority, if company devices already trust it.

- Option B: obtain a public certificate (e.g. via Let’s Encrypt) using a DNS-01 challenge — this works even though the site itself is not internet-reachable, because ownership is proven through DNS rather than a live HTTP check.

Expected result: a certificate + private key file for scanner.novameta.lt.

## Step 4a — If the server is Windows Server (IIS)

1. Open IIS Manager -> Sites -> Add Website
2. Site name: Label Scanner
3. Physical path: C:\inetpub\wwwroot\scanner  (create this folder first)
4. Binding: https, port 443, host name scanner.novameta.lt
5. SSL certificate: select the certificate imported in Step 3
6. Copy all 9 app files into C:\inetpub\wwwroot\scanner, preserving the icons subfolder

Expected result: the site starts without errors in IIS Manager.

If it fails: check that the certificate was imported into the server’s certificate store (not just saved as a file) before binding it in IIS.

## Step 4b — If the server is Linux (Nginx)

1. sudo mkdir -p /var/www/scanner
2. Copy all 9 app files into /var/www/scanner, preserving the icons subfolder
3. Create /etc/nginx/sites-available/scanner with a server block:
   server {
     listen 443 ssl;
     server_name scanner.novameta.lt;
     ssl_certificate     /path/to/cert.pem;
     ssl_certificate_key /path/to/key.pem;
     root /var/www/scanner;
     index index.html;
   }
4. sudo ln -s /etc/nginx/sites-available/scanner /etc/nginx/sites-enabled/
5. sudo nginx -t
6. sudo systemctl reload nginx

Expected result: "nginx -t" reports "syntax is ok" / "test is successful" before reloading.

If it fails: a failed "nginx -t" almost always names the exact file and line — fix that before reloading, or Nginx will keep running the old config.

## Step 5 — Verify from a phone

On a phone connected to the normal company network, open https://scanner.novameta.lt directly in the browser (not from a downloaded file). Confirm the scan screen loads with correct styling and the browser prompts for camera access.

Expected result: camera permission prompt appears; after allowing it, pointing at a label attempts to scan.

# Verification checklist

- Page loads with full styling (not plain unstyled text)

- Browser shows a padlock / secure connection indicator, no certificate warning

- Camera permission prompt appears and, once allowed, the live camera feed shows behind the scan frame

- "Enter manually" → fill 4 fields → Review → Create issue in YouTrack → Done screen all work

- "Add to Home Screen" (phone browser menu) creates a working icon

# Troubleshooting

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Certificate warning in browser | Certificate not trusted by the phone, or wrong hostname on the cert | Confirm the cert’s "Common Name" / SAN exactly matches scanner.novameta.lt; push the internal CA’s root cert to company devices if using Option A |
| Page loads unstyled / blank | Files copied without the icons subfolder, or wrong physical path in the site config | Confirm folder structure matches the zip exactly, including icons/ |
| Camera never prompts | Site is being served over plain http, not https | Re-check the site binding / server block is actually on port 443 with the certificate attached |
| Phone shows an old version after an update | The service worker (sw.js) cached the previous files | Close and reopen the browser tab fully, or clear the site’s cache once; future updates will refresh automatically |
| manifest.json or icons fail to load only | Server not serving .json/.png with correct MIME type (rare, some locked-down IIS configs) | Add explicit MIME type mappings for .json and .png in IIS site settings |

# Rollback

To take the app down: remove the IIS site binding (or "nginx -disite scanner && systemctl reload nginx" equivalent) and optionally remove the DNS record. No data is lost — the files can simply be redeployed later.

# Notes for the next phase

This deployment serves static files only. The YouTrack connection in this version is still simulated. Once real credentials are ready, a small server-side "token proxy" script will need to run alongside these files — confirm with whoever sets this up that the chosen server can run a small script (not just serve files) before that phase begins.

# History

| Date | Done by | Notes |
| --- | --- | --- |